QUALITY EQUIPMENT & PARTS INC. ACTION SHEET BlackRock AI — Brian Lewis April 23, 2026

SETTING A NEW STANDARD IN HEAVY EQUIPMENT. IT’S IN THE NAME.

|  | Your Plate — QEP Build 12 items on Brian's queue from the April 23, 2026 check-in. Sort order: highest priority first. Execute in order unless context forces re-sequencing. |
| --- | --- |

01  Build Queue

| # | ACTION | OWNER | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| 1 | Revamp the command center UI to a simpler, role-based layout with large quick-action buttons | Brian Lewis | HIGH | Each role lands on a dashboard tuned to their top 3-5 tasks. Hide the full management view from non-admin users. Use Redex-style top nav with left submenus. |
| 2 | Build parts dashboard with serial-number-first search and auto-equipment-link workflow | Brian Lewis | HIGH | Serial number is mandatory on parts tickets. Typing the serial progressively filters to the machine and auto-attaches the part. Prompt for ownership transfer if the machine has changed hands. |
| 3 | Implement auto-save and drafts section for parts invoices and quotes | Brian Lewis | HIGH | Anything not explicitly saved or closed drops to drafts. Pattern follows Word/OneDrive continuous save. Applies across parts, sales, service. |
| 4 | Add TILA-compliant disclaimer to financing calculator output | Brian Lewis | HIGH | Payment estimate language only. No guaranteed rate. Cite manufacturer-published APR source when used. Do not launch financing features without this. |
| 5 | Build QRM foundation with 100% IntelliDealer field parity for companies and contacts | Brian Lewis | HIGH | Phase 1 deliverable. Every field IntelliDealer captures must exist in the QRM. This gates sales module data migration. |
| 6 | Build compatibility-based attachment sidebar with one-click add on the equipment quote page | Brian Lewis | MEDIUM | Replaces the current search-and-add-one-at-a-time flow. Framework is in place. |
| 7 | Add extended warranty add-ons section to the quote review step (Step 6) | Brian Lewis | MEDIUM | Start with prefilled pricing for ASV, Bandit, Yanmar; other brands require quoted warranties. Leave room for future Quality Equipment service plans. |
| 8 | Improve customer-facing PDF output quality | Brian Lewis | MEDIUM | Current PDF is functional but needs design polish before any customer-facing export. |
| 9 | Add parts pop-out card with photo, AI part explanation, inventory by branch, and activity history | Brian Lewis | MEDIUM | Clicking a part surfaces photo, AI-generated explanation of the part and its use, replacement interval, and stock by branch. No new window — side slider only. |
| 10 | Integrate 8x8 phone call recording and AI transcription into parts quote pre-fill | Brian Lewis | MEDIUM | Call transcript summarizes, identifies customer, extracts requested parts, and pre-fills a quote draft pending rep confirmation. |
| 11 | Fix the floating mobile action bar to stick to the viewport bottom | Brian Lewis | LOW | Currently the bar sits at page bottom rather than floating with scroll. |
| 12 | Rename Morning Briefing to AI Briefing with on-demand refresh | Brian Lewis | LOW | Simple rename; refresh behavior already exists. |

02  Critical Call-Outs

|  | COMPLIANCE GATE — TILA DISCLAIMERS Do not launch the financing calculator until TILA-compliant disclaimer language is in place. Payment estimate only. No guaranteed rate. Source-attribute manufacturer APRs. Angela is sending Florida rule documentation to support this. |
| --- | --- |

|  | DATA GATE — REAL CUSTOMER + INVENTORY EXPORTS Cannot finalize sales module testing until Rylee delivers (1) the customer list export and (2) the stock-numbers-with-costs export from IntelliDealer. Everything downstream — margin flags, real quote testing, pipeline metrics — depends on this. Chase if not received. |
| --- | --- |

|  | ARCHITECTURE PRINCIPLE — QRM FOUNDATION FIRST Lock the CRM/QRM with 100% IntelliDealer field parity for companies and contacts before building further surfaces. Team aligned: no module ships live until its data foundation is real. Other modules remain built in the backend but hidden from users until their turn. |
| --- | --- |

|  | UI DIRECTION — REDEX-STYLE NAV + BRAND COMPLIANCE Top nav with left submenus. Dark charcoal background. QEP Orange (#F28A07) for actions and headings. Role-based command center with large quick-action buttons. Floating mobile action bar must stick to viewport bottom. Voice: direct, work-ready, no AI-sounding copy. Rylee flagged this explicitly. |
| --- | --- |

03  Brand Tokens to Apply in UI

■  QEP Orange #F28A07 — primary actions, key headings, emphasis

■  Gear Gray #BFBFBF — secondary UI, borders, hardware details

■  Charcoal Black #111111 — primary background, headers, hero overlays

■  White #FFFFFF — type on dark, negative space

■  Dark Brown #2A2421 — rugged support tone

■  Headline: Bebas Neue or Barlow Condensed Bold | Subhead: Montserrat ExtraBold | Body: Inter | KPI: Montserrat Bold

■  Uppercase for CTAs, labels, section titles. High contrast. Clarity over decoration.

04  Next Check-In Prep

■  Ship the revamped command-center UI (Item #1 in queue) before next check-in so team can react to real layout

■  Have the QRM foundation migration script ready to run the moment Rylee’s data lands

■  Draft the financing-calculator disclaimer module so it’s ready to paste in the moment Angela’s Florida rule doc arrives

■  Prepare 2–3 UI options for the role-based command center to show Rylee — let her pick rather than iterate blind

QUALITY EQUIPMENT & PARTS INC.  |  LAKE CITY & OCALA, FLORIDA  |  BUILT BY BLACKROCK AI