QUALITY EQUIPMENT & PARTS INC. POST-MEETING ANALYSIS Weekly App Check-In · What You Missed April 23, 2026

BUILDER’S POST-MEETING ANALYSIS · INTERNAL · BLACKROCK AI

PURPOSE

Fly-on-the-wall analysis of the weekly QEP app check-in. Items below are signals you either heard but did not fully engage with, or items that never surfaced in the room but directly affect build quality, adoption, and legal exposure. Severity flags: HIGH blocks launch or adoption; MED creates rework if ignored; LOW is hygiene.

Attendees on the call: Rylee McKenzie, Ryan McKenzie, Juan, Angela, Brian Lewis. Transcription mislabeled speakers — Ryan was present but quiet, which is itself a signal addressed in Item 14.

01  Priority Ranking

TOP FIVE THIS WEEK

■  Lock record-concurrency design — Item 01

■  Build progressive customer capture for parts — Item 03

■  Book a Ryan-only branded UI walkthrough — Item 14

■  Run a structured workflow session with Norman on parts pricing — Item 15

■  Feature-flag the financing calculator until Angela signs off — Item 10

02  Full Observations

| 01 Record Concurrency Got No Answer | HIGH |
| --- | --- |

WHAT YOU MISSED Rylee asked directly whether two people can edit the same invoice, rental agreement, or service ticket at once, and how the system prevents conflicts. You responded "this is all good, I appreciate the feedback" and moved on. WHY IT MATTERS This is a core architectural decision that shapes every module. IntelliDealer uses pessimistic locking. Modern web apps typically use optimistic concurrency or real-time collaboration. Pick wrong and either the system blocks work or it corrupts records silently. ACTION Write an ADR before the next parts sprint. Recommendation: optimistic concurrency via Supabase Realtime presence + "someone else is editing" soft warnings. Demo the pattern to Rylee in the next check-in.

| 02 Multi-Window Workflow Is Real, Not Resumability | HIGH |
| --- | --- |

WHAT YOU MISSED Rylee said every employee has two screens, some have three, and they actively work across multiple windows. Your fix was auto-save and a drafts section. That solves resumption, not parallel work. WHY IT MATTERS A parts counter rep juggling three phone calls in ten minutes cannot work them sequentially through one slide-out panel. Forcing that pattern will break adoption on day one. ACTION Support tabbed/detached workspaces. Each quote opens in its own browser tab against the same session. Write-through to the same live Supabase record. Use the browser, do not fight it.

| 03 Juan’s Bypass Warning Was Louder Than You Heard | HIGH |
| --- | --- |

WHAT YOU MISSED Juan pushed back hard: the more complicated quoting gets, the more counter reps will bypass it by entering "WALK-IN" and moving on. You kept insisting on full customer capture without reconciling with his operational reality. WHY IT MATTERS You are both right. Juan knows his team. Rylee needs the marketing data. A collision between those two produces either shadow-IT bypass behavior or mandatory-field fatigue. ACTION Build progressive capture. Minimum viable: phone number + first name on the first touch. System fuzzy-matches existing records. Queue incomplete records on a Norman/Rylee enrichment dashboard. Publish a "capture quality score" per rep. Carrot, not stick.

| 04 You Called Him Riley — Your Own Rules Forbid It | MED |
| --- | --- |

WHAT YOU MISSED Your QEP project instructions state explicitly: Rylee is not Ryan, there is no Riley, never use that name. You used it multiple times on the call. He did not correct you. WHY IT MATTERS Uncorrected mistakes are the ones being logged mentally. This is low-effort relationship hygiene that signals whether you are paying attention. ACTION Open the next call with his name correctly. Keep doing it. Update the transcription skill or dictionary to autocorrect.

| 05 Serial Number Is the Primary Key — UI Does Not Reflect That | HIGH |
| --- | --- |

WHAT YOU MISSED Juan and Rylee independently landed on the same conclusion: serial number is mandatory to quote a part, so start the workflow there. You agreed verbally but still built customer-first and part-first entry points. WHY IT MATTERS A machine-first UX derives everything else: customer, model, history, photo, compatible parts, ownership status. Every other entry point creates data-entry friction. ACTION Redesign the parts command center around a single serial-number input. Everything else is a downstream filter. This is a bigger pivot than you committed to in-meeting.

| 06 Sandhills Call Recording Is Already Running | MED |
| --- | --- |

WHAT YOU MISSED Rylee mentioned all calls are already recorded through Sandhills. You moved straight to the 8x8 AI-transcription promise without probing. WHY IT MATTERS Sandhills may already contain months of recordings that could be ingested at launch as a customer activity timeline backfill moment. There is also a Florida two-party consent question and a platform overlap question you never raised. ACTION Get a 30-minute call with whoever owns the Sandhills account at QEP. Scope: current recording volume, retention, export capability, consent disclosure language, and whether 8x8 supplements or replaces it.

| 07 IntelliDealer Data Miner Is an Integration Bridge You Did Not Recognize | HIGH |
| --- | --- |

WHAT YOU MISSED Angela confirmed the IntelliDealer data miner produces a master file dump. You treated it as a one-time migration source. WHY IT MATTERS VitalEdge has not responded on API access. The data miner dump is a partial API workaround. Scheduled nightly or weekly, it enables parallel-run operation without waiting on VitalEdge. ACTION Build a scheduled ingestion job now. Weekly cadence minimum. Use it as the source of truth for IntelliDealer-side data during the parallel-run period. Stop waiting on VitalEdge to unblock.

| 08 Commission Logic Never Surfaced | HIGH |
| --- | --- |

WHAT YOU MISSED No one mentioned how commissions are calculated at QEP today. The sales module ships without commission visibility in the current plan. WHY IT MATTERS Sales reps do not trust a new system until they can verify their commission. Heavy equipment commissions are layered: base percentage, manufacturer SPIFFs, margin-tier overrides, trade-in impact, finance reserve splits. Without visibility, reps will keep their own Excel and use your system as data entry. ACTION Schedule a dedicated 30-minute call with Rylee on commission structure. Build the calculation and a per-rep commission-to-date widget into the sales dashboard before any pilot users go live.

| 09 Trade-In From a Photo Is a Liability Vector | HIGH |
| --- | --- |

WHAT YOU MISSED You demoed the photo-to-estimate feature and said "this looks great." Rylee did not push back. WHY IT MATTERS A photo does not show undercarriage, hour meter, service history, hydraulic leaks, or damage. If a rep shows a customer an AI-generated estimate that the sales manager later writes $15K lower, there is a customer-trust problem. ACTION The photo feed should produce a market-comp range (low/mid/high) tied to model only, clearly labeled as a comp range. Force a structured inspection checklist before any trade credit number transfers to the quote. Rylee is trusting you to flag this — flag it.

| 10 Angela’s TILA Call-Out Needs a Feature Flag, Not a Verbal "Good Call" | HIGH |
| --- | --- |

WHAT YOU MISSED Angela raised a real compliance concern about APR display and Truth in Lending. Your close was "good call out" with no concrete next step beyond waiting on her documentation. WHY IT MATTERS If financing estimates surface to a customer in staging without proper disclaimers, QEP has exposure and you have a relationship problem. ACTION Feature-flag the financing calculator OFF until (a) Angela’s Florida rule documentation is reviewed, (b) the disclaimer module is wired, and (c) Angela signs off in writing. Treat it like a legal-review gate, not a to-do item.

| 11 Dealership Reports Were Never Discussed | HIGH |
| --- | --- |

WHAT YOU MISSED No one mentioned the daily reports that run a dealership: daily sales, parts counter summary, WIP by tech, open RO list, AR aging, commission-to-date, unit inventory aging, lost sales by reason, warranty claim status, tech productivity. WHY IT MATTERS Every dealership has managers who open the same five to ten reports at 7 AM. If QRM does not deliver parity, managers will not log in. ACTION Ask Rylee and Ryan separately: "What are the first five reports you open in the morning?" Build parity for those first. Reports are the single strongest adoption signal for management.

| 12 Aging Fleet Queue Clock Was Left Open | MED |
| --- | --- |

WHAT YOU MISSED Rylee asked what triggers the aging clock — invoice saved, date received, PO date, GL stocking date. You did not answer. WHY IT MATTERS Each option produces different numbers. Floor-plan interest calculations, ordering decisions, and sales-push triggers all depend on it. ACTION Default to GL stocking date (matches how floor plan interest accrues). Confirm with Rylee in writing. Do not let this hang — it is a five-minute decision that blocks the dashboard.

| 13 Change Management Got Hand-Waved | MED |
| --- | --- |

WHAT YOU MISSED Rylee asked for a familiar navigation pattern so users recognize where things are. You responded "I’ve been here, I’ve done this six years ago." That dismissed his concern. WHY IT MATTERS Rylee was asking for a transition plan, not reassurance. Adoption costs real time if users cannot find anything on day one. ACTION Deliver before cutover: (1) an IntelliDealer-to-QEPOS terminology map, (2) a two-page quickstart per role, (3) a "where did it move?" cheat sheet. One day of work, massive adoption insurance.

| 14 Ryan Was On The Call — His Silence Is a Signal | HIGH |
| --- | --- |

WHAT YOU MISSED Ryan McKenzie was on the call but was quiet throughout. The transcript mis-labeled speakers, which masked his presence. You did not engage him directly on visual decisions. WHY IT MATTERS Ryan is the owner, final authority on pricing and contracts, and explicitly the "visual guy" per your project notes. A quiet owner on a demo is either deferring, satisfied, or detached. You do not know which. Silence is not approval. ACTION Before the next check-in, book a dedicated Ryan-only walkthrough. Focus on the branded UI (dark charcoal base, QEP Orange accents, Bebas Neue headlines). Let him feel ownership of the visual direction. If he has changes, hear them now, not after Phase 2 ships.

| 15 Parts Pricing Complexity Was Not Raised | HIGH |
| --- | --- |

WHAT YOU MISSED The parts discussion focused on workflow (quote first, serial-number search, drafts). It skipped pricing entirely. WHY IT MATTERS Parts pricing has matrix pricing by category, core charges, exchange programs, freight markups, vendor-direct pricing, special pricing agreements, manufacturer dealer-cost overrides. It is 10x more complex than equipment pricing. ACTION Get Norman and Bobby on a workflow session before writing parts schema. Juan is a parts employee; Norman is the parts manager and owns pricing rules.

| 16 The AI Briefing Is a UI Container, Not Logic | MED |
| --- | --- |

WHAT YOU MISSED You hit refresh and the briefing showed the three quotes you had just created. That is recency, not priority. WHY IT MATTERS Real priority surfacing needs lead scoring, last-touch age, pipeline stage, customer value band, and weighted forecast contribution. Without that, the briefing becomes noise within two weeks of go-live. ACTION Write the scoring function. Until it exists, do not market this as "the assistant that tells you what to do today" — that promise cashes an uncovered check.

| 17 Equipment Ownership Transfer Workflow Is Undefined | MED |
| --- | --- |

WHAT YOU MISSED You mentioned prompting to transfer equipment ownership when the serial shows up with a different customer. You did not define what happens to history. WHY IT MATTERS Split history? Copy it? Leave the original record intact and start fresh? Soft-transfer with revert? Every option affects cross-department activity timelines differently. ACTION Write the state machine: same-serial-new-customer triggers a soft-transfer prompt; on confirm, equipment record is cloned to new owner with full history preserved and linked; original record flagged "transferred on <date>" and retained read-only. Get Rylee to sign off on the behavior.

| 18 Offline-First Was Not Designed Into Field Features | MED |
| --- | --- |

WHAT YOU MISSED Forestry and land-clearing customers are in the woods where cell coverage is spotty. Every field feature you demoed — voice capture, photo upload, trade-in intake, quote generation — is online-first today. WHY IT MATTERS Retrofitting offline into online-first React apps is painful. Phase 9 mentions offline mode; by then field reps will have abandoned the app. ACTION Use IndexedDB + background sync from the first field-facing commit. Every field-facing mutation queues locally and reconciles on reconnect.

| 19 Workflow Capture Is Ad-Hoc, Not Systematic | HIGH |
| --- | --- |

WHAT YOU MISSED Rylee said it plainly: he has the workflows but cannot code them. Your capture method has been weekly check-ins plus asking people to send documents. WHY IT MATTERS General meeting chatter produces general requirements. Role-specific workflow interviews produce buildable specs. ACTION Schedule structured 1-hour workflow-capture sessions per role: sales rep (David or Angela), sales manager (Rylee), parts counter (Bobby), parts manager (Norman), service writer, technician, finance (Tina). Record and transcribe. Build modules from those sessions, not the general weekly demo.

| 20 Other-Client Screens on a QEP Call | LOW |
| --- | --- |

WHAT YOU MISSED You showed Lewis Insurance and Redex dashboards as UI references on a live QEP demo. WHY IT MATTERS Fine for Rylee and Ryan (childhood friend, long relationship). Risky for Angela and Juan — they are evaluating whether QEP is paying for unique work or a white-labeled template. It also exposes other clients’ branding on a call they did not consent to. ACTION Build a private "UI reference gallery" of reusable patterns you control. Walk through that instead. Never show live client environments on another client’s call.

03  Closing Frame

The demo went well. That is the risk. Rylee is friendly, Ryan is quiet, Juan is operationally helpful, Angela is watchful. Friendly demos suppress the uncomfortable questions, and the uncomfortable questions are exactly what builds an adoptable dealership operating system instead of a polished showcase. The items above are the questions nobody asked.

Execute the top five before the next check-in. Carry the rest into the structured workflow interviews. Re-read this document the day before every QEP call.

QUALITY EQUIPMENT & PARTS INC.  |  LAKE CITY & OCALA, FLORIDA  |  BUILT BY BLACKROCK AI