QUALITY EQUIPMENT & PARTS INC. ACTION SHEET Quality Equipment & Parts Team April 23, 2026

SETTING A NEW STANDARD IN HEAVY EQUIPMENT. IT’S IN THE NAME.

|  | Team Deliverables 7 items owned by QEP from the April 23, 2026 check-in. These unblock the BlackRock AI build — the sales module cannot run on real data until the data exports and supporting documents are in hand. |
| --- | --- |

01  QEP Task List

| # | ACTION | OWNER | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| 1 | Send Florida lending rule documentation (TILA / notification requirements) | Angela | HIGH | Needed to confirm disclaimer language and scope before the financing calculator goes live. |
| 2 | Deliver customer list export from IntelliDealer data miner | Rylee McKenzie | HIGH | Master file dump is acceptable — the platform can digest it. Already partially sent; confirm completeness. |
| 3 | Deliver stock-numbers-with-costs export from IntelliDealer | Rylee McKenzie | HIGH | Needed to replace seed equipment data and enable real margin calculations in the sales module. |
| 4 | Write parts workflow document with recommended flow states, draft handling, and quote/invoice transitions | Juan | HIGH | Should include parts pipeline states (quote / processing / follow-up), drafts behavior, and minimum customer capture fields. |
| 5 | List 'I wish the system would do this' items for the parts department | Juan/Angela | MEDIUM | Captured via Rylee. Every pain point in IntelliDealer that should be solved in the new system. |
| 6 | Define expanded trade-in intake fields for better sales-manager re-evaluation | Rylee McKenzie | MEDIUM | Brian needs the list of fields the sales manager wants to see beyond the current minimum. Serial number already confirmed as required. |
| 7 | Define aging fleet queue logic — what starts the clock and what surfaces | Rylee McKenzie | MEDIUM | Open question: is it invoice saved, date received, or something else? Needed to configure the aging fleet module. |

02  Owner Breakdown

Angela

■  Send Florida lending rule documentation (TILA / notification requirements)

Needed to confirm disclaimer language and scope before the financing calculator goes live.

Rylee McKenzie

■  Deliver customer list export from IntelliDealer data miner

Master file dump is acceptable — the platform can digest it. Already partially sent; confirm completeness.

■  Deliver stock-numbers-with-costs export from IntelliDealer

Needed to replace seed equipment data and enable real margin calculations in the sales module.

■  Define expanded trade-in intake fields for better sales-manager re-evaluation

Brian needs the list of fields the sales manager wants to see beyond the current minimum. Serial number already confirmed as required.

■  Define aging fleet queue logic — what starts the clock and what surfaces

Open question: is it invoice saved, date received, or something else? Needed to configure the aging fleet module.

Juan

■  Write parts workflow document with recommended flow states, draft handling, and quote/invoice transitions

Should include parts pipeline states (quote / processing / follow-up), drafts behavior, and minimum customer capture fields.

Norman (Parts Manager)

■  List 'I wish the system would do this' items for the parts department

Captured via Rylee. Every pain point in IntelliDealer that should be solved in the new system.

03  Critical Call-Outs

|  | BLOCKING — DATA EXPORTS FROM INTELLIDEALER The sales module cannot be tested in real scenarios until the customer list and stock-numbers-with-costs exports are delivered. The master file dump from the data miner is acceptable — the platform digests messy data. Partial exports already sent; confirm completeness with Brian. |
| --- | --- |

|  | COMPLIANCE — FLORIDA LENDING RULE DOCUMENTATION Angela to send Florida TILA / lending provider notification rule documentation. Blocks the financing calculator launch. Required to confirm disclaimer language and scope before any payment estimate surfaces to a customer. |
| --- | --- |

|  | PARTS WORKFLOW — JUAN'S DOCUMENT Juan to write the parts workflow: quote-first entry, state machine (quote → processing → follow-up), drafts behavior, minimum customer capture fields. This is the spec BlackRock AI builds the parts module against. Norman’s wishlist feeds into this document. |
| --- | --- |

|  | ADOPTION NON-NEGOTIABLE — CAPTURE EVERY CUSTOMER From Rylee, reiterated on the call: every phone interaction captures at minimum name + phone + email. No direct-to-invoice bypass. This is the cultural shift the system is designed around. Training and process change must happen in parallel with the build. |
| --- | --- |

04  Reminders — What QEP Committed To

■  Identify 2–3 sales reps + 1 manager for Phase 1 beta testing

■  Sign the outstanding NDA so the build can move into production territory

■  Provide HubSpot API key when ready for migration (Sprint 5 gate)

■  Intro to VitalEdge / IntelliDealer account rep (Phase 3 gate)

■  Continue capturing parts photos during receiving — fuels the parts catalog visual ID module

QUALITY EQUIPMENT & PARTS INC.  |  LAKE CITY & OCALA, FLORIDA  |  BUILT BY BLACKROCK AI