QUALITY EQUIPMENT & PARTS INC. WEEKLY APP CHECK-IN QEP Operating System — Build Review April 23, 2026

SETTING A NEW STANDARD IN HEAVY EQUIPMENT. IT’S IN THE NAME.

| ATTENDEES — QEP | ATTENDEES — BLACKROCK AI | MEETING |
| --- | --- | --- |
| Rylee McKenzie Ryan McKenZie Juan /Angela | Brian Lewis | Weekly App Check-In April 23, 2026 |

01  Executive Summary

Weekly demo of the in-progress QEP Operating System covering quote builder, trade-in workflow, sales pipeline, AI deal coach, role-based dashboards, and parts workflow. Team aligned on a phased implementation approach: lock down the CRM/QRM foundation with full IntelliDealer field parity, finish the sales module first, and progressively layer parts, service, rentals, and financials on top. Real customer and inventory data will replace seed data so the platform can be tested in live scenarios. UI direction confirmed as IntelliDealer-familiar navigation with a simpler, role-specific command center on login. Key workflow decisions: every customer interaction starts as a quote (including parts) to capture pipeline data, serial-number-driven workflows for parts, auto-save with a drafts section, and cross-department activity timelines tied to company/contact records. Angela raised a compliance flag on financing/APR display that needs TILA-compliant disclaimers before launch.

02  Equipment Quote Builder — Attachments, Warranties, and Trade-Ins

Brian walked through the current state of the equipment quote builder. Today the user has to search and add each attachment individually. The enhancement is a compatibility sidebar on the right that surfaces all attachments compatible with the selected machine so the sales rep can add them with a single click. The team agreed this is a framework-level improvement that is now fast to add because the foundation is built.

Rylee requested an add-ons section for extended warranties. The decision was to place warranty add-ons at the review step of the quote flow. ASV, Bandit, and Yanmar (the primary three lines) have prefilled warranty pricing; other brands will require quoted warranties until QEP builds its own Quality Equipment service plans with prefilled pricing. This will sit in the review section of the quote (Step 6).

The trade-in step supports both manual entry and photo upload, with live market feeds providing estimates. Brian flagged this as an area to refine — he wants input from the team on what trade-in fields would give the sales manager better information for re-evaluation. Serial number was identified as a must-have. A PDF export is available but the formatting is being improved.

Key Decisions

▶  Add compatibility-based attachment sidebar with one-click add

▶  Place extended warranty add-ons in the quote review step (Step 6)

▶  Start with prefilled pricing for ASV, Bandit, Yanmar; expand to quoted warranties for other brands

▶  Trade-in fields to be expanded — team to define what the sales manager needs for re-evaluation

03  Sales Manager Approval Workflow and Margin Guardrails

The quote flow ends with the rep saving the quote, which routes it to the sales manager for approval. The sales manager can review, edit, approve, approve-with-edits, or reject. The system flags quotes that fall below the configured margin floor and surfaces the reason (e.g., a 5% discount applied to win the deal). Brian noted that current margin alerts use placeholder cost data — real costs from QEP's inventory will drive the actual calculations.

Downloadable customer-facing PDFs are in place but need design polish. All preset options (discount scenarios, down payment amounts, agriculture exemption) can be clicked in rather than typed, with flexibility to lock fields as needed.

Key Decisions

▶  Sales manager dashboard will be customized to show open quotes awaiting approval and stale quotes as top priorities

▶  Margin-below-floor flags will display the reason on the quote so the manager understands context

▶  PDF output quality is on Brian's list to improve

04  Role-Based Dashboards and Mobile Sales View

Brian demonstrated two distinct dashboards. The manager/admin view shows the full command center with the activity timeline, aging fleet module, sales cadence tracking, pipeline metrics, and AI briefing. The salesman view is a vertical mobile-first layout with priority actions, pipeline, customers, quick capture (new quote, voice note, log visit, take photo), and direct-tap email/call using the 8x8 integration.

Rylee pushed for navigation that feels familiar to IntelliDealer users — same general layout, similar location for tabs — but cleaner and more user-friendly. Brian showed alternative layouts from the Redex and Lewis Insurance builds (top nav vs. side nav) as reference. The team agreed the final layout will borrow the Redex-style top-with-left-submenu pattern, with a dark background for readability.

On login, each role will land on a command center tuned to their work: big, bold quick-action buttons (Start a Parts Invoice, Start a Quote, Start a Service Ticket) instead of navigating through menus. The floating bottom action bar needs to stick to the viewport rather than the page bottom on mobile.

Key Decisions

▶  Two dashboard variants: management (full command center) and field salesman (mobile vertical)

▶  Navigation pattern: top nav with left-side submenus (Redex-style reference)

▶  Per-role command centers with large quick-action buttons for the top 3-5 tasks of that role

▶  Floating mobile action bar must remain sticky at the bottom of the viewport

05  Cross-Department Activity Timeline and Inter-Module Communication

A core architectural principle confirmed on the call: contacts link to companies, and every interaction across sales, parts, service, rentals, and trade-ins feeds a single master activity timeline on the company/contact record. No more siloed information.

Concrete workflow examples discussed: when equipment is sold, the parts team is notified of stocking recommendations based on maintenance intervals derived from operator/service manuals; the service manager is notified to call the customer within a few days to introduce themselves; and when a piece of equipment keeps coming in for service, the salesman is flagged with a lead for an upgrade. The AI will pick up maintenance interval suggestions from ingested service manuals and prompt parts stocking decisions based on demand.

Rylee emphasized that the accountability and reminder layer is what makes this valuable — the system keeps reps on their follow-up cadence without requiring them to remember every conversation from 48 hours ago.

Key Decisions

▶  Single cross-department activity timeline tied to company and contact records

▶  Equipment sale triggers downstream actions: parts stocking alerts, service manager outreach, sales cadence

▶  Service events can trigger sales leads when a pattern indicates replacement opportunity

▶  AI reads service manuals and predicts parts demand based on engine hours and service intervals

06  Parts Department Workflow — Quote-First, Serial-Number-Driven

The team aligned on a parts pipeline concept parallel to the sales pipeline: every parts interaction starts as a quote, captures the customer (name, phone, email minimum), and tracks through to either an invoice or a logged lost sale with a reason. Juan advocated for keeping the quote entry point as simple as possible — ideally just a phone number or customer name — to prevent reps from bypassing the system. Brian reinforced that capturing contact info is non-negotiable for marketing follow-up and pipeline tracking, but agreed the UI must make it fast. A phone-first script was discussed: ask for the name, the good callback number, and the email to send the quote.

Workflow proposal from Juan: structure parts tickets with quote → processing → follow-up states similar to the sales flow, plus a drafts section for unfinished tickets. Anything not explicitly saved or closed drops into drafts so it can be resumed. Auto-save should run continuously in the background (Word/OneDrive pattern).

Serial-number search emerged as the preferred entry point. Typing a serial number progressively filters to the matching machine and auto-attaches the part to that equipment record. Parts compatibility for that machine pre-populates. If the machine has changed ownership, the system prompts to transfer equipment ownership so the master record stays accurate. Parts photo capture (already in use at QEP) plugs directly into the pop-out part card for visual identification.

Phone integration with 8x8 will allow call recording and AI transcript summarization to pre-populate a parts quote with the customer and requested parts, pending rep confirmation before it commits.

Key Decisions

▶  Every parts interaction starts as a quote — no direct-to-invoice shortcut

▶  Minimum capture: customer name, phone, email (email optional if declined)

▶  Quote → processing → follow-up state machine with a drafts section for unfinished work

▶  Auto-save runs continuously; drafts remain until explicitly saved or closed

▶  Serial number is a mandatory field and the preferred search entry point

▶  Lost sales are logged with a reason code (price, stock, delivery timing, etc.)

▶  Receiving department captures part photos during intake to populate the parts catalog

▶  8x8 call transcripts will pre-fill quote drafts with AI-extracted customer and part details

07  AI Deal Coach and Morning Briefing

The AI assistant (currently labeled 'Iron') is context-aware — it knows the page, module, and record the user is working on. On a quote page it prompts with 'I'm working on this quote, walk me through what matters here' and can answer queries like 'what attachments have we sold most for this model' by pulling sales history. The morning briefing (to be renamed AI Briefing so it can be refreshed on demand) surfaces priority actions, stale deals, and recommended outreach.

Sales cadence automation is in place with placeholder timings (day 0, day 2-3, day 7, day 14, day 30). Rylee confirmed those roughly match QEP's preferred cadence but requested the ability for AI to recognize when a rep has already handled a follow-up via recorded conversation so it doesn't nag redundantly.

Key Decisions

▶  Rename 'Morning Briefing' to 'AI Briefing' with on-demand refresh

▶  Default sales cadence: day 0 / day 2-3 / day 7 / day 14 / day 30 (confirmed as a reasonable starting point)

▶  AI must suppress redundant cadence prompts when a conversation has already advanced the deal

08  Implementation Strategy — Phased Rollout, Sales Module First

Rylee and Brian discussed whether to release modules incrementally or wait for a more complete system. The concern: modules are interdependent, so a partial release creates integration gaps, but waiting for a full release delays user familiarity and data capture.

Decision reached: Brian will lock down the CRM/QRM foundation with 100% field parity to IntelliDealer for companies and contacts, then complete the sales module (deal pipeline, quote builder, equipment/customer records) as the first live-usable surface. Other modules remain built in the backend but hidden from users until their turn in the rollout. Real customer data and stock-number inventory from QEP's IntelliDealer data miner will replace seed data so the team can test in real scenarios.

Rylee will provide the customer list (already sent once) and a fresh stock-numbers-with-costs export. Angela confirmed the IntelliDealer data miner has a master file that dumps everything — messy for humans, but the system can digest it (as already demonstrated with the parts import).

Phased sequence from this point: (1) QRM foundation with full field parity, (2) Sales module with real data, (3) Parts module per Juan's workflow document, (4) Service integration, (5) Rentals, (6) Financials / QuickBooks integration.

Key Decisions

▶  Phase 1 focus: lock QRM foundation with full IntelliDealer field parity for companies and contacts

▶  Phase 2 focus: complete sales module and run on real customer and inventory data

▶  Other modules remain built but hidden until their phase — no empty screens shown to users

▶  Real data migration comes before any user training or live testing

▶  Rylee owns delivering the customer list and stock-numbers-with-costs export

09  Compliance — Financing Calculator and TILA Disclaimers

Angela raised a risk-management flag on the financing calculator. Displaying APRs or payment amounts without proper disclaimers could cross into Truth in Lending territory and position QEP as a lender rather than a dealer. She referenced Florida rule changes from last year that added notification requirements for providers. Rylee noted IntelliDealer's existing disclaimer pattern ('this is a payment estimate, not a guaranteed rate, subject to credit approval') which should port directly. Angela will send documentation on the specific Florida rule changes.

Key Decisions

▶  Financing calculator output must carry a clear payment-estimate disclaimer (no guaranteed rate language)

▶  Manufacturer-published APRs are acceptable but require source attribution and caveats

▶  Angela to send Florida lending rule documentation to Brian

10  All Action Items

Master list — split into owner-specific sheets (BlackRock AI + QEP) as separate deliverables.

| # | ACTION | OWNER | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| 1 | Build compatibility-based attachment sidebar with one-click add on the equipment quote page | Brian Lewis | MEDIUM | Replaces the current search-and-add-one-at-a-time flow. Framework is in place. |
| 2 | Add extended warranty add-ons section to the quote review step (Step 6) | Brian Lewis | MEDIUM | Start with prefilled pricing for ASV, Bandit, Yanmar; other brands require quoted warranties. Leave room for future Quality Equipment service plans. |
| 3 | Improve customer-facing PDF output quality | Brian Lewis | MEDIUM | Current PDF is functional but needs design polish before any customer-facing export. |
| 4 | Revamp the command center UI to a simpler, role-based layout with large quick-action buttons | Brian Lewis | HIGH | Each role lands on a dashboard tuned to their top 3-5 tasks. Hide the full management view from non-admin users. Use Redex-style top nav with left submenus. |
| 5 | Fix the floating mobile action bar to stick to the viewport bottom | Brian Lewis | LOW | Currently the bar sits at page bottom rather than floating with scroll. |
| 6 | Rename Morning Briefing to AI Briefing with on-demand refresh | Brian Lewis | LOW | Simple rename; refresh behavior already exists. |
| 7 | Build parts dashboard with serial-number-first search and auto-equipment-link workflow | Brian Lewis | HIGH | Serial number is mandatory on parts tickets. Typing the serial progressively filters to the machine and auto-attaches the part. Prompt for ownership transfer if the machine has changed hands. |
| 8 | Implement auto-save and drafts section for parts invoices and quotes | Brian Lewis | HIGH | Anything not explicitly saved or closed drops to drafts. Pattern follows Word/OneDrive continuous save. Applies across parts, sales, service. |
| 9 | Add parts pop-out card with photo, AI part explanation, inventory by branch, and activity history | Brian Lewis | MEDIUM | Clicking a part surfaces photo, AI-generated explanation of the part and its use, replacement interval, and stock by branch. No new window — side slider only. |
| 10 | Add TILA-compliant disclaimer to financing calculator output | Brian Lewis | HIGH | Payment estimate language only. No guaranteed rate. Cite manufacturer-published APR source when used. Do not launch financing features without this. |
| 11 | Send Florida lending rule documentation (TILA / notification requirements) | Angela | HIGH | Needed to confirm disclaimer language and scope before the financing calculator goes live. |
| 12 | Deliver customer list export from IntelliDealer data miner | Rylee McKenzie | HIGH | Master file dump is acceptable — the platform can digest it. Already partially sent; confirm completeness. |
| 13 | Deliver stock-numbers-with-costs export from IntelliDealer | Rylee McKenzie | HIGH | Needed to replace seed equipment data and enable real margin calculations in the sales module. |
| 14 | Write parts workflow document with recommended flow states, draft handling, and quote/invoice transitions | Juan | HIGH | Should include parts pipeline states (quote / processing / follow-up), drafts behavior, and minimum customer capture fields. |
| 15 | List 'I wish the system would do this' items for the parts department | QEP | MEDIUM | Captured via Rylee. Every pain point in IntelliDealer that should be solved in the new system. |
| 16 | Define expanded trade-in intake fields for better sales-manager re-evaluation | Rylee McKenzie | MEDIUM | Brian needs the list of fields the sales manager wants to see beyond the current minimum. Serial number already confirmed as required. |
| 17 | Build QRM foundation with 100% IntelliDealer field parity for companies and contacts | Brian Lewis | HIGH | Phase 1 deliverable. Every field IntelliDealer captures must exist in the QRM. This gates sales module data migration. |
| 18 | Define aging fleet queue logic — what starts the clock and what surfaces | Rylee McKenzie | MEDIUM | Open question: is it invoice saved, date received, or something else? Needed to configure the aging fleet module. |
| 19 | Integrate 8x8 phone call recording and AI transcription into parts quote pre-fill | Brian Lewis | MEDIUM | Call transcript summarizes, identifies customer, extracts requested parts, and pre-fills a quote draft pending rep confirmation. |

QUALITY EQUIPMENT & PARTS INC.  |  LAKE CITY & OCALA, FLORIDA  |  BUILT BY BLACKROCK AI