QEP OS vs IntelliDealer

Feature Gap Analysis

Quality Equipment & Parts, Inc. — QEP USA   |   Prepared by BlackRock AI   |   April 2026

# Executive Summary

This document compares every IntelliDealer (VitalEdge) feature captured in the on-site documentation pull (33 help-page PDFs + 133 screenshots) against the QEP OS roadmap. Each row in the Feature Inventory spreadsheet has a coverage status. This document summarizes by phase, highlights gaps to discuss with Rylee and Ryan, and lists the actions required before each phase can start build.

Coverage Summary by Phase

| Phase | Features | PDFs | Screenshots | Dominant Status |
| --- | --- | --- | --- | --- |
| Phase 1 — Core CRM | 7 | 3 | 10 | IN BUILD (Sprint 2) |
| Phase 2 — Sales Intelligence | 7 | 5 | 43 | PLANNED (Phase 2) |
| Phase 3 — Parts Department | 7 | 5 | 23 | PLANNED (Phase 3) |
| Phase 4 — Service Department | 18 | 8 | 29 | PLANNED (Phase 4) |
| Phase 5 — Deal Genome (BI) | 4 | 1 | 9 | IN PARALLEL BUILD (Phase 5) |
| Phase 6 — Rental Fleet | 1 | 1 | 0 | PLANNED (Phase 6) |
| Phase 8 — Financial Operations | 11 | 7 | 16 | PLANNED (Phase 8) |
| Phase 9 — Advanced Intelligence | 1 | 1 | 0 | PLANNED (Phase 9) |
| Cross-Cutting | 2 | 2 | 3 | PLANNED (Phase 8/9) |

# Phase 1 — Core CRM

Objective: replace HubSpot with a company-first CRM. HubSpot is contact-based and has no IntelliDealer API — both failures this phase solves. Sprints in flight: Admin Integration Hub, Contact & Company Management, Deal Pipeline, Communication Hub (Outlook + Twilio + 8x8), HubSpot Migration.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| Customer Profile (Contacts) |  | IN BUILD (Sprint 2) | Company & Contact Management module — company-first, not contact-first |
| Customer Profile (Details) |  | IN BUILD (Sprint 2) | Company & Contact Management module — company-first, not contact-first |
| Customer Profile (Notes) |  | IN BUILD (Sprint 2) | Company & Contact Management module — company-first, not contact-first |
| Customer Profile (Supplement Shipping) |  | IN BUILD (Sprint 2) | Company & Contact Management module — company-first, not contact-first |
| Customer Profile: Search and Listing | Financial Management > Accounts Receivable > Customer Profile: Listing | IN BUILD (Sprint 2) | Company & Contact Management module — company-first, not contact-first |
| Prospect Board | Product Support > Equipment Product Support > Prospect Board | IN BUILD (Sprint 3) | Deal Pipeline — Kanban, replaces Prospect Board |
| Customer Reports | Financial Management > Accounts Receivable > Customer | PLANNED (Phase 9) | Advanced BI + customer portal reports |

# Phase 2 — Sales Intelligence

Objective: equipment-aware sales workflow. Quote Builder already exists in QEP and needs parity with IntelliDealer Equipment Quoting + Base & Options + Sales Support Portal. Adds commissions, floor plan, marketing automation, inventory listings.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| Equipment Quoting | Product Support > Equipment Product Support > Equipment | BUILT — NEEDS PARITY | QEP Quote Builder live; verify parity against Equipment Quoting + Base & Options |
| Base & Options | Product Support > Equipment Product Support > Base & Options: | PLANNED (Phase 2) | Config options for equipment quotes |
| Equipment Invoicing (Sales Support Portal) | Product Support > Equipment Product Support > Equipment Invoicing: Listing | PLANNED (Phase 2) | Sales rep workflow replacement |
| Equipment Invoicing (Trade Ins) |  | PLANNED (Phase 8) | Financial Operations: invoicing |
| Equipment Listing | Product Support > Equipment Product Support > Equipment Profile: | PLANNED (Phase 2) | Equipment registry under Company + Deal |
| Equipment Profile |  | PLANNED (Phase 2) | Equipment registry under Company + Deal |
| Sales Support Portal | Product Support > Equipment Product Support > Sales Support Portal | PLANNED (Phase 2) | Sales rep workflow replacement |

# Phase 3 — Parts Department

Objective: multi-location parts inventory, ordering, counter POS, and pricing. IntelliDealer's Parts module is mature — this phase requires heavy shadowing of Norman and Bobby/Robert before build.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| Parts Invoicing | Product Support > Parts Product Support > Parts Invoicing | PLANNED (Phase 3) | Parts POS + invoicing |
| Parts Ordering | Product Support > Parts Product Support > Parts Ordering | PLANNED (Phase 3) | Parts ordering workflow + vendor PO |
| Parts Profile: Listing | Product Support > Parts Product Support > Parts Profile: Listing | PLANNED (Phase 3) | Parts inventory master |
| Parts Quoting |  | PLANNED (Phase 3/4) | Parts quoting tied to service/sales |
| Parts Quoting (Service) |  | PLANNED (Phase 3/4) | Parts quoting tied to service/sales |
| Price Matrix | Product Support > Parts Product Support > Price Matrix | PLANNED (Phase 3) | Tiered parts pricing |
| Purchase Orders | Financial Management > Accounts Payable > Purchase Orders | PLANNED (Phase 3) | Parts ordering workflow + vendor PO |

# Phase 4 — Service Department

Objective: work orders, scheduling, technician dispatch, inspection, warranty. IntelliDealer's Service module is the deepest feature set in the current screenshot set (44 evidence files). Shadow Technician Scheduling + IntelliTech Scheduled Work Orders before build.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| ID InspectionPlus | ID InspectionPlus ID InspectionPlus | PLANNED (Phase 4) | ID InspectionPlus replacement |
| IntelliTech Scheduled Work Orders | Product Support > Service Product Support > IntelliTech Scheduled Work Orders | PLANNED (Phase 4) | Service work order management |
| Job Codes |  | PLANNED (Phase 4) | Job code library |
| Labor Pricing | Product Support > Service Product Support > Labor Pricing | PLANNED (Phase 4) | Service labor rates |
| Open Work Orders |  | PLANNED (Phase 4) | Service work order management |
| Open Work Orders Detail |  | PLANNED (Phase 4) | Service work order management |
| Service Agreements (Product Support Quick Links) | Product Support > Equipment Product Support > Service | PLANNED (Phase 4) | PM contracts + service agreements |
| Service Information |  | PLANNED (Phase 4) | Service dept scope |
| Service Information (Service Technician) |  | PLANNED (Phase 4) | Technician scheduling + dispatch |
| Technician Service Scheduling | Product Support > Service Product Support > Technician | PLANNED (Phase 4) | Technician scheduling + dispatch |
| Work Order (Service Parts) |  | PLANNED (Phase 4) | Service work order management |
| Work Order Detail |  | PLANNED (Phase 4) | Service work order management |
| Work Order Detail (Labor/Parts Tabs) |  | PLANNED (Phase 4) | Service work order management |
| Work Order Quoting Listing |  | PLANNED (Phase 4) | Service work order management |
| Work Order Quoting:Parts Quoting | Product Support > Service Product Support > Work Order | PLANNED (Phase 4) | Service work order management |
| Work Orders Listing |  | PLANNED (Phase 4) | Service work order management |
| Work Orders: Listing | Product Support > Service Product Support > Work Order: Listing | PLANNED (Phase 4) | Service work order management |
| Work in Process | Product Support > Service Product Support > Work in Process | PLANNED (Phase 4) | WIP tracking |

# Phase 5 — Deal Genome (BI)

Objective: 14-variable deal optimization, customer DNA, fleet prediction, market intelligence. Runs in parallel with Phase 1. IntelliDealer's Data Miner is the analog to replace. Vendor contracts pending: IronGuides.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| Analysis Reports |  | IN PARALLEL BUILD (Phase 5) | Deal Genome engine — 19-page spec delivered; Sprint 1 in pipeline |
| Credit Limit Analysis |  | IN PARALLEL BUILD (Phase 5) | Deal Genome engine — 19-page spec delivered; Sprint 1 in pipeline |
| Data Miner | Management Central > Utilities > Data Miner | IN PARALLEL BUILD (Phase 5) | Deal Genome engine — 19-page spec delivered; Sprint 1 in pipeline |
| Profitability Analysis |  | IN PARALLEL BUILD (Phase 5) | Deal Genome engine — 19-page spec delivered; Sprint 1 in pipeline |

# Phase 6 — Rental Fleet

Objective: availability calendar, rate cards, contracts, billing. IntelliDealer has a Rental Counter screen — evidence is thin in the current dump.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| Rental Counter | Product Support > Rental Product Support > Rental Counter | PLANNED (Phase 6) | Rental fleet management |

# Phase 7 — Trade-In Lifecycle

Objective: intake, reconditioning, multi-channel listing. No IntelliDealer evidence captured — confirm with QEP whether this is a separate IntelliDealer module or handled inside Equipment.

No IntelliDealer evidence captured for this phase. Confirm with QEP whether this functionality exists elsewhere in the current system.

# Phase 8 — Financial Operations

Objective: AR, AP, billing queue, invoicing, customer pricing, QuickBooks export, ADP payroll. IntelliDealer's financial footprint is large (7 PDFs + 16 screenshots). QuickBooks is the target integration; ADP for payroll.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| Accounts Payable Outstanding | Financial Management > Accounts Payable > A/P Outstanding | PLANNED (Phase 8) | AP + QuickBooks sync |
| Accounts Receivable (Outstanding Details) |  | PLANNED (Phase 8) | AR + QuickBooks export |
| Accounts Receivable - Credit Limit Analysis | Financial Management > Accounts Receivable > Credit Limit | PLANNED (Phase 8) | AR + QuickBooks export |
| Accounts Receivable - Outstanding A:R | Financial Management > Accounts Receivable > A/R | PLANNED (Phase 8) | AR + QuickBooks export |
| Billing Analysis | Product Support > Service Product Support > Analysis Reports | PLANNED (Phase 8) | Real-time billing queue + invoicing |
| Customer Pricing | Product Support > Parts Product Support > Customer | PLANNED (Phase 8) | Customer-specific pricing tier |
| Employee Profile (Payroll Detail) |  | PLANNED (Phase 8/9) | ADP payroll integration |
| Employee Profile (Payroll) |  | PLANNED (Phase 8/9) | ADP payroll integration |
| Invoice History Detail |  | PLANNED (Phase 8) | Invoice history + archival |
| Invoice History Listing | Financial Management > Accounts Receivable > Invoice | PLANNED (Phase 8) | Invoice history + archival |
| Real-time Billing Queue | Financial Management > Real-time Billing Queue | PLANNED (Phase 8) | Real-time billing queue + invoicing |

# Phase 9 — Advanced Intelligence

Objective: customer portal, offline field ops, BI, HR/onboarding, OEM SSO dashboard. IntelliDealer has a Customer Portal PDF — evidence limited.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| Customer Portal | Customer Care > CRM > Customer Portal | PLANNED (Phase 9) | External customer portal |

# Cross-Cutting

Platform-wide surfaces: main menu, navigation, Employee Profile (HR), Traffic Management (equipment movement). Traffic Management is flagged as a potential scope gap — not in current QEP roadmap.

| IntelliDealer Feature | Menu Path | QEP OS Coverage | Gap / Notes |
| --- | --- | --- | --- |
| Employee Profile | Financial Management > Payroll > Employee Profile: Listing | PLANNED (Phase 8/9) | HR/payroll workflow |
| Traffic Management | Product Support > Equipment Product Support > Traffic - | GAP — SCOPE CHECK | Equipment movement/dispatch tracker not in current roadmap — confirm if needed |

# Blocking Items & Scope Decisions

The following items must be resolved before their dependent phase can begin build work. These were either explicitly called out in the QEP engagement brief or surfaced by this gap analysis.

| Item | Gate / Phase | Detail |
| --- | --- | --- |
| NDA signed | Contractual | All phases — cannot proceed until legal wrap |
| HubSpot API key from QEP | Phase 1 Sprint 5 gate | Required for HubSpot data migration. No substitute. |
| VitalEdge / IntelliDealer API access — account rep intro | Phase 3 gate | No IntelliDealer phase can begin build without API documentation and sandbox access. Third-party integrators (FileBound, TARGIT) confirm the API exists. |
| QEP identifies 2-3 beta reps + 1 manager | Phase 1 beta | Need real users for Phase 1 user-acceptance |
| Shadow sessions: Norman (Parts), Bobby/Robert (Parts counter) | Phase 3 build | Cannot design parts workflows from screenshots alone — requires in-person observation |
| Shadow sessions: Service dept (Technician Scheduling, IntelliTech) | Phase 4 build | Same as above for Service |
| Confirm Trade-In workflow source system | Phase 7 build | No IntelliDealer Trade-In evidence captured — confirm whether handled inside Equipment module |
| Scope decision: Traffic Management | Cross-Cutting | IntelliDealer tracks equipment movement between branches/customers. Not in current QEP roadmap — decide whether to fold into Phase 3/4/6 or flag as out-of-scope |
| Scope decision: 8x8 phone integration | Phase 1 Sprint 4 | New scope item — needs detailed scoping call |
| Cyber insurance confirmation — Rylee | Non-blocking, pre-go-live | Confirm AI-powered internal tools covered |

# Phase 1 Specific Gap Call-outs

These are the specific features that need review against current QEP OS staging before Phase 1 can close:

Customer Profile must support the nested tabs seen in IntelliDealer screenshots: Contacts, Details, Notes, Supplement Shipping. QEP's company-first model needs matching tab structure.

Prospect Board → QEP Deal Pipeline (Kanban). Must map IntelliDealer prospect states to QEP pipeline stages; verify no data loss in migration.

Marketing Campaigns exists in IntelliDealer (Customer Care > Marketing > Campaigns). Confirm with Rylee whether this is actively used or if HubSpot was the primary marketing tool. Drives whether Campaign feature moves to Phase 1 or waits until Phase 2.

Geographic & Business Analysis screen in IntelliDealer — confirm QEP's territory assignment (Sprint 2) covers the same analytic needs.

Call Scheduling + Call Analysis (IntelliDealer CRM) — QEP Communication Hub (Sprint 4) must include both outbound call logging and inbound analysis tied to customer records via 8x8.

Customer Reports (IntelliDealer) — identify which reports are actively run. Migrate to Phase 1 basic reporting or defer to Phase 9 Advanced BI.

# Source-of-Truth Index

All evidence for this gap analysis lives in the organized /Desktop/IntelliDealer/ folder on Brian's workstation:

| Path | Contents |
| --- | --- |
| /Desktop/IntelliDealer/Phase-1_CRM/ | 3 PDFs, 10 screenshots — Customer Profile, Prospect Board, Customer Reports, Marketing Campaigns, CRM tools |
| /Desktop/IntelliDealer/Phase-2_Sales-Intelligence/ | 5 PDFs, 40 screenshots — Equipment Quoting, Listing, Invoicing, Sales Support Portal, Base & Options |
| /Desktop/IntelliDealer/Phase-3_Parts/ | 5 PDFs, 30 screenshots — Parts Invoicing, Ordering, Profile, Price Matrix, Purchase Orders |
| /Desktop/IntelliDealer/Phase-4_Service/ | 8 PDFs, 36 screenshots — Work Orders, Technician Scheduling, Labor Pricing, ID InspectionPlus, Service Agreements, Work in Process |
| /Desktop/IntelliDealer/Phase-5_Deal-Genome/ | 1 PDF, 9 screenshots — Data Miner and analysis reports |
| /Desktop/IntelliDealer/Phase-6_Rental/ | 1 PDF — Rental Counter (evidence thin) |
| /Desktop/IntelliDealer/Phase-7_Trade-In/ | No evidence captured — confirm with QEP |
| /Desktop/IntelliDealer/Phase-8_Financial-Operations/ | 7 PDFs, 16 screenshots — AR, AP, Billing, Invoice History, Customer Pricing, Payroll |
| /Desktop/IntelliDealer/Phase-9_Advanced-Intelligence/ | 1 PDF — Customer Portal |
| /Desktop/IntelliDealer/Cross-Cutting/ | 2 PDFs, 9 screenshots — Employee Profile, Traffic Management, main menu |
| /Desktop/IntelliDealer/_Manifests/ | screenshot_classification.csv, IntelliDealer_Feature_Inventory.xlsx |
| /Desktop/IntelliDealer/_OCR/ | Extracted text from every PDF + OCR'd screenshot — grep-able for keyword search |

Every folder has an INDEX.md with full file listings, screen titles, and IntelliDealer menu paths.